IinPublic — Implementation TODO List

Gaps between Technical Specification and Current Source Code

April 2026  •  Derived from iinpublic-technical-specification.md + source review

P0 = Blocker  P1 = High  P2 = Medium  P3 = Low  🔴 Not Started  🟠 Stub/Partial  🟢 Done

Summary

This document lists every feature described in the IinPublic Technical Specification (v3.0) that is absent, stubbed, or only partially implemented in the current codebase. Items are grouped by domain and prioritised P0–P3. P0 items are blocking blockers — the system cannot function without them.

| Domain | % Done | P0s | Critical Gaps |
| --- | --- | --- | --- |
| Authentication / SEA | 15% | 2 | SEA key-pair generation & encryption; known-person trust |
| Matching & Talks | 25% | 3 | Bulk send execution; tag preamble enforcement; talk editor UI |
| Chatrooms | 20% | 1 | FIFO eviction enforcement; room split cascade |
| Messaging / Conversations | 20% | 1 | Channel encryption; chatbot logic; conversation expiry |
| Reputation & Safety | 30% | 2 | Rate limiting; blocklist enforcement; age gating |
| Content Filters | 15% | 1 | Financial data filter; complete dirty-words list |
| Location Privacy | 30% | 0 | Dynamic blur radius; privacy-sensitive question classifier |
| Android / Mobile | 0% | 1 | Entire Android implementation |
| iOS | 0% | 0 | Planned — no code exists yet |
| UI / UX Components | 20% | 1 | Talk editor; bulk-send dashboard; survey analytics; answer chips |
| Infrastructure / CI-CD | 10% | 1 | Build scripts; CI pipeline; deployment; test coverage |
| Data Integrity (edit locks) | 5% | 0 | Concurrent edit lock; version bucketing; answer merge |

1. Authentication & Security (SEA)

Gun SEA (Security, Encryption, Authorisation) is the intended identity and encryption layer. None of the cryptographic primitives are implemented in production code today.

| ID | Pri. | Status | Title | Spec Ref / Files | What's Missing |
| --- | --- | --- | --- | --- | --- |
| AUTH-01 | P0 | 🔴 Not Started | SEA Key-Pair Generation on First Run | §12.3 FR-UM-1 web/app/app.ts server/services/gun-service.ts (stub) | Replace mock createUserSEA stub with real SEA.pair() call. Store keypair in secure local storage. Authenticate via gun.user().auth(pair) before any writes. |
| AUTH-02 | P0 | 🔴 Not Started | Private Answer Encryption (SEA) | §7.5 NFR-S-4 web/services/web-user-service.ts web/services/web-talk-service.ts | Encrypt manual QuestionAnswer objects with SEA.encrypt before writing to ~<pub>/answers/private/. Ensure chatbot answer-fetch queries skip encrypted nodes. |
| AUTH-03 | P1 | 🔴 Not Started | Known-Person Trust Store & Relationship Labels | §7.9 shared/types.ts (add KnownPerson type) | Implement a per-user known-person store (friend/relative/coworker/acquaintance). Used as prerequisite for encrypted 'known' message channel. |
| AUTH-04 | P1 | 🔴 Not Started | Encrypted Message Channels (public / known / mutual) | §7.10 web/services/web-conversation-service.ts | Add channel field to Message. Implement ECDH shared-secret derivation for mutual channel and SEA.encrypt/decrypt for known channel. Sign all messages. |
| AUTH-05 | P1 | 🟠 Stub / Partial | Socket.IO Cryptographic Authentication | §12.3 server/index.ts (authenticate handler) | Current handler only looks up userId. Add Gun SEA signature verification so the server confirms the socket owner holds the private key for that userId. |

2. Matching & Talks

| ID | Pri. | Status | Title | Spec Ref / Files | What's Missing |
| --- | --- | --- | --- | --- | --- |
| TALK-01 | P0 | 🟠 Stub / Partial | Bulk Send Execution & Batching | §3.7 FR-BM-1–3, §6.2 server/services/talk-service.ts web/services/web-talk-service.ts | sendBulkTalk() creates a BulkSendJob record but never executes it. Implement: batch recipients in groups of 50, 1-second delay between batches, update job sentCount/status, enforce RATE_LIMITS and capacity from ReputationManager.getBulkSendCapacity(). |
| TALK-02 | P0 | 🔴 Not Started | Mandatory Tag/Location Preamble for Bulk Send | §3.5 FR-TG-6, §4.1 UI-2 web/services/web-talk-service.ts web/ui/ui-manager.ts | Every bulk send MUST begin with a tag/location pre-filter step. Add preamble enforcement: force tag selection (or location radius) before bulk send is allowed to proceed. |
| TALK-03 | P0 | 🔴 Not Started | Auto Linear Talk Capture from Chat | §3.6 FR-TK-7, §13.3 shared/talk-engine.ts (TalkLinearCapture exists) web/ui/ui-manager.ts | Detect 'Question? Answer1; Answer2.' pattern in chat messages in real time. Render answer choice chips below the message. Record selected answer and advance to next line. Auto-save as a linear talk draft. See TC-LIN-01. |
| TALK-04 | P1 | 🔴 Not Started | Visual Talk Editor (DAG / Tree UI) | §6.4, §13.2 web/ui/ui-manager.ts (no editor component exists) | Build a node-based talk editor supporting: drag-drop node creation, branch/OR-join visualisation (Cytoscape or similar), concurrent edit lock display, survey-flag toggle, zoom/pan. Required for tree and survey talk types. |
| TALK-05 | P1 | 🟠 Stub / Partial | Survey Aggregation Pipeline | §3.9, §12.6, §15.3 TC-SURVEY-01 shared/types.ts (SurveyAggregation exists) server/services/talk-service.ts (getSurveyResults stub) | SurveyAggregation interface exists but there is no aggregation logic. Implement: collect SurveyResponse records, aggregate answerStats per question, compute percentages, support anonymous responses. getSurveyResults returns raw empty record today. |
| TALK-06 | P1 | 🔴 Not Started | Tag Creation, Popularity Tracking & Discovery | §3.5 FR-TG-1–5 shared/types.ts (Tag interface exists) server (no tag API) | Add REST endpoints for tag CRUD. Track regional popularity counter on each tag. Build Craigslist-style category UI for tag selection. Order suggestions by regional popularity. Attach tags to talks and user interests. |
| TALK-07 | P2 | 🟠 Stub / Partial | Concurrent Edit Lock & Answer Version Bucketing | §8.2 shared/types.ts (add version + editLock fields to Talk) | Implement optimistic lock: acquire editLock when user opens editor, increment version on save, bucket answers by talk version (talks/<id>/answers/v<N>/), run merge task when edit completes, notify users with stale answers. |
| TALK-08 | P2 | 🔴 Not Started | Chatbot Manual Answer Reminder | §3.4 FR-QA-6 web/services/web-talk-service.ts web/ui/ui-manager.ts | When a user receives a talk they previously answered manually, the chatbot should show a reminder chip with their prior answer — without auto-answering. Requires reading talkAnswerTemplateByUser and checking isAuto === false. |
| TALK-09 | P2 | 🟠 Stub / Partial | Talk Expiry Enforcement | §12.2 expiresAt field shared/types.ts (expiresAt field exists) server/index.ts | expiresAt is stored on Talk objects but never enforced. Add: skip expired talks during bulk send, mark incoming-talk cluster entries as expired in GET /incoming-talks, surface expiry timestamp in UI. |

3. Chatrooms

| ID | Pri. | Status | Title | Spec Ref / Files | What's Missing |
| --- | --- | --- | --- | --- | --- |
| CR-01 | P0 | 🟠 Stub / Partial | FIFO Eviction — Actual Enforcement | §3.3 FR-CR-7 web/services/web-chatroom-service.ts (enforceCapacityLimitAfterJoin) | enforceCapacityLimitAfterJoin() scaffolding exists but eviction is never executed — the GPS lookup resolves but moveUserToChatroom is only partially connected. Complete: sort by joinedAt, locate oldest user's GPS, call findAppropriateChildChatroom, execute move, set movedTo flag, notify evicted client via watchForEviction callback. |
| CR-02 | P1 | 🟠 Stub / Partial | Hierarchical Room Splitting (6-Level Cascade) | §3.3 FR-CR-3, §6.1 shared/chatroom-hierarchy.ts shared/location.ts | Hierarchy only goes to Country level (2 per continent). Spec requires: Global → Continent → Country → State/Province → City → District → GPS grid. Extend CHATROOM_HIERARCHY tree, implement automatic split when room exceeds capacity threshold, and room merge when occupancy drops below minimum. |
| CR-03 | P1 | 🟠 Stub / Partial | Business Chatroom Management | §3.3 FR-CR-6 shared/types.ts (BusinessInfo exists) server (no business chatroom API) | BusinessInfo interface exists but there is no creation, verification, or management flow. Add: POST /api/chatrooms/business, ownership verification, listing/discovery endpoints, and UI for business chatroom setup. |
| CR-04 | P2 | 🔴 Not Started | Server-Side FIFO Eviction Authority | §3.3 FR-CR-7 server/services/chatroom-manager.ts | Currently FIFO is enforced entirely client-side in WebChatroomService. Move authority to server: ChatroomManager should enforce capacity and evict on joinChatroom(), broadcasting the eviction over Socket.IO. Client-side enforcement should be a fallback only. |
| CR-05 | P2 | 🔴 Not Started | Traveller Badge for Remote Users | §3.3 FR-CR-10, §13.3 web/ui/ui-manager.ts | Users joining a chatroom outside their home GPS region should be tagged with a traveller badge in the member list and conversation UI. Requires comparing user's current blurred region vs. home region. |

4. Messaging & Conversations

| ID | Pri. | Status | Title | Spec Ref / Files | What's Missing |
| --- | --- | --- | --- | --- | --- |
| MSG-01 | P0 | 🔴 Not Started | Conversation Expiry (30-Day Rule) | §5.1, CONFIG.CONVERSATION_EXPIRY_DAYS web/services/web-conversation-service.ts server/index.ts | Conversations older than CONFIG.CONVERSATION_EXPIRY_DAYS (30) have no expiry logic. Add: timestamp check on open, mark status 'expired', prevent new messages, surface expiry notice in UI. |
| MSG-02 | P1 | 🔴 Not Started | Read Receipts | §3.4, Message.readBy field shared/types.ts (readBy[] exists) web/services/web-conversation-service.ts | Message.readBy[] is defined but never populated. Implement: write userId to message.readBy in Gun when message is rendered, subscribe to readBy changes for delivery/read indicators in UI. |
| MSG-03 | P1 | 🔴 Not Started | Message History Limit (1 000 messages per conversation) | CONFIG.MESSAGE_HISTORY_LIMIT web/services/web-conversation-service.ts | subscribeToMessages() loads unlimited messages. Add cursor/pagination that caps at CONFIG.MESSAGE_HISTORY_LIMIT (1000), archiving or pruning older messages. |
| MSG-04 | P1 | 🔴 Not Started | Chatbot Icon Overlay on Auto-Answer Messages | §3.4 FR-UM-5, §13.3 web/ui/ui-manager.ts | Messages where isFromChatbot === true should render a distinct chatbot icon overlay. Currently not differentiated from human messages in the UI. |
| MSG-05 | P2 | 🔴 Not Started | 'Let's Talk in Person' Match Conversation Initiation | §3.7 FR-TK-5 web/services/web-conversation-service.ts web/services/web-talk-service.ts | When POST /api/talks/:id/response returns isMatch: true, the web client must open or navigate to the matched conversation. The conversation creation call exists server-side but the client-side routing/UI flow is not wired up. |

5. Reputation & Safety

| ID | Pri. | Status | Title | Spec Ref / Files | What's Missing |
| --- | --- | --- | --- | --- | --- |
| REP-01 | P0 | 🔴 Not Started | Rate Limiting Enforcement | §3.8 FR-SP-1–2 shared/config.ts (RATE_LIMITS defined, not enforced) server/index.ts | RATE_LIMITS defines TALK_SEND_DAILY (10), TALK_SEND_WEEKLY (50), MESSAGE_PER_MINUTE (60), BULK_SEND_DAILY (5) but none are enforced anywhere. Implement per-user counters (Gun or Redis) and throw RateLimitError with resetTime when exceeded. |
| REP-02 | P0 | 🔴 Not Started | Blocklist — Data Model & Enforcement | §3.8 FR-SP-3–5 shared/types.ts (no blocklist field on User) server/index.ts | No blocklist exists anywhere in the code. Add blockedUserIds[] to User. Enforce: filter blocked users from bulk-send recipients; hide profiles from blocked users viewing the blocker; add REST endpoints to add/remove users from blocklist. |
| REP-03 | P0 | 🔴 Not Started | Age Gating — Verification & Content Filtering | §3.8 FR-SP-7–8, §15.3 TC-DATE-01 shared/types.ts (isAgeGate, ageVerified fields exist) server/index.ts | isAgeGate on Question and ageVerified on Reputation exist but are never evaluated. Implement: age-gate question flow during talk response; prevent unverified users from seeing Talk where isAdult === true; implement age-verification voting consensus (AGE_VERIFICATION_THRESHOLD = 3 votes). |
| REP-04 | P1 | 🔴 Not Started | Reputation Privacy Controls | §3.1 FR-UM-7, §13.6 ReputationPrivacy shared/types.ts (Reputation.isHidden exists) | isHidden flag exists but no privacy-level controls (public / connections-only / hidden) are implemented. Add visibility enum to Reputation, enforce filtering in GET /api/users/:id and in the UI reputation display. |
| REP-05 | P1 | 🔴 Not Started | Mutual Friends Count Tracking | §3.1 FR-UM-6 shared/types.ts (mutualFriendsCount field) server/services/reputation-service.ts | mutualFriendsCount and friendsCount fields exist but are never incremented or calculated. Implement friend-graph queries in Gun and update these metrics via ReputationService on relevant events (match accepted, friend added). |
| REP-06 | P2 | 🔴 Not Started | Star Rating & Review System | §3.1 FR-UM-6 shared/reputation.ts (star_rating case exists in updateReputation) | updateReputation handles 'star_rating' action but there is no review submission flow or UI. Add: POST /api/users/:id/reviews endpoint, review data model, running average update via existing ReputationManager logic, display in user profile. |

6. Content Filters

| ID | Pri. | Status | Title | Spec Ref / Files | What's Missing |
| --- | --- | --- | --- | --- | --- |
| FILT-01 | P0 | 🔴 Not Started | Financial Data Detection & Blocking | §7.4 NFR-S-3 shared/reputation.ts (ContentFilter — placeholder only) | ContentFilter exists but has no financial detection. Implement regex + Luhn check for: credit/debit card numbers, CVV, IBAN, routing numbers, sort codes, BSB codes, crypto wallet addresses. Block Gun writes that contain these patterns and surface a warning to the user. |
| FILT-02 | P1 | 🟠 Stub / Partial | Comprehensive Dirty Words List | §3.2 FR-BF-4 shared/reputation.ts (dirtyWords Set — 4 placeholder words) | Replace placeholder {spam, scam, fake, bot} set with a production-grade moderated word list. Support sensitivity levels (strict / moderate / lenient) mapped to CONFIG.DIRTY_WORDS_STRICTNESS. Allow per-user override. |
| FILT-03 | P1 | 🟠 Stub / Partial | Language Detection Library Integration | §3.2 FR-BF-1 shared/reputation.ts (detectLanguage — naive heuristics) | Current language detection uses naive regex heuristics covering only English/Spanish/French. Integrate a proper library (e.g. franc or langdetect WASM). Filter incoming talks based on user.languages[] preference. |
| FILT-04 | P1 | 🔴 Not Started | Location Radius Filter for Incoming Talks | §3.8 FR-SP-3, §12.2 locationRadiusMiles server/index.ts (received + register-receivers endpoints) shared/location.ts (calculateDistance exists) | Talk.locationRadiusMiles and authorLocation fields exist but are never evaluated during recipient selection or talk reception. Add distance check in register-receivers-for-broadcast: skip receivers beyond the radius using LocationPrivacy.calculateDistance(). |
| FILT-05 | P2 | 🔴 Not Started | Privacy-Sensitive Question Classifier | §7.3 shared/ (no privacyClassifier.ts exists) | No classifier for sensitive question categories (full name, address, phone, email, ID numbers, health, financial data, religious/political identity). Spec references src/filters/privacyClassifier.ts. Build classifier and pause auto-answer for matching questions, prompting user to answer manually. |
| FILT-06 | P2 | 🔴 Not Started | Per-User Filter Enable/Disable Controls | §3.2 FR-BF-2–3 shared/types.ts (Filter interface exists) | The Filter interface (language, grammar, dirtyWords, location, age) is defined in types.ts but there is no UI to enable/disable filters, adjust sensitivity, or link a user's filter settings to incoming talk evaluation. |

7. Location Privacy

| ID | Pri. | Status | Title | Spec Ref / Files | What's Missing |
| --- | --- | --- | --- | --- | --- |
| LOC-01 | P1 | 🟠 Stub / Partial | Dynamic Blur Radius Per User | §6.3, §7.1, §7.8 shared/location.ts (blurLocation — fixed grid) | blurLocation() uses a fixed 2km×2km grid for all users. Spec requires user-configurable privacy radius (user.settings.privacyRadius). Add privacyRadius to user settings, apply variable blur in blurLocation(), and ensure the radius is respected when broadcasting location to chatrooms. |
| LOC-02 | P1 | 🔴 Not Started | Location-Privacy Validation on All Outbound Writes | §7.1 NFR-S-2 web/services/web-gun-service.ts (put method) | LocationPrivacy.validatePrivacy() exists but is never called before Gun writes. Wrap WebGunService.put() to invoke validatePrivacy() on any payload containing location-like fields and reject writes that contain high-precision GPS data. |
| LOC-03 | P2 | 🔴 Not Started | Full 6-Level Location Hierarchy for Chatroom Routing | §6.1, §6.3 shared/location-to-chatroom.ts shared/chatroom-hierarchy.ts | findAppropriateChildChatroom() maps GPS to the next chatroom level, but the hierarchy only has 3 levels (Global → Continent → Country). Extend to: State/Province → City → District → GPS grid (≈2km²) to support the full 6-level cascade. |

8. Android Implementation

The Android project is an empty Gradle skeleton (namespace com.iinpublic, compileSdk 34). Zero application code exists. All items below are P0 for the Android track.

| ID | Pri. | Status | Title | Spec Ref / Files | What's Missing |
| --- | --- | --- | --- | --- | --- |
| AND-01 | P0 | 🔴 Not Started | Gun.js WebSocket Client (Kotlin) | §10.1, §11.3 android/ (Java-WebSocket declared in build.gradle) | Implement a Kotlin Gun.js client using the Java-WebSocket dependency. Must replicate: put/get/on graph operations, the { data: JSON } serialisation wrapper, _isArray array encoding, and date ISO-string serialisation to stay in sync with web client and server. |
| AND-02 | P0 | 🔴 Not Started | GPS & Location Bridge (Android) | §10.1, §11.3 IPlatformCapabilities android/ (play-services-location declared) | Implement Fused Location Provider integration. Apply the same LocationPrivacy.blurLocation() grid formula (Kotlin port) before writing to Gun. Never transmit raw GPS coordinates. |
| AND-03 | P0 | 🔴 Not Started | Shared Module Kotlin Ports | §6, shared/ android/ | Port (or bundle via JS runtime) the following shared/ modules to Kotlin: computeTalkIdFromTalkData (FNV-1a hash), checkIfMatch, TalkValidator, ReputationManager.calculateReputationScore, LocationPrivacy.blurLocation, CHATROOM_HIERARCHY, CONFIG constants. |
| AND-04 | P0 | 🔴 Not Started | Core Activity / Fragment Structure | §4.1 UI screens android/app/src/main/ (empty) | Create MainActivity, ChatroomFragment, TalksFragment, ConversationFragment, ProfileFragment corresponding to the 5 main screens defined in the spec UI section. |
| AND-05 | P1 | 🔴 Not Started | Push Notifications | §10.3 android/ | Integrate Firebase Cloud Messaging (FCM) for talk-received, match, and new-message push notifications. Server must call FCM API when broadcasting talks or creating match conversations. |
| AND-06 | P1 | 🔴 Not Started | Battery-Level Feature Tiering | §10.2 android/ | Read BatteryManager.EXTRA_LEVEL. Apply feature tiers: Normal (full), Low (disable sync background), Critical (read-only), Emergency (offline). Expose tier via IPlatformCapabilities interface. |
| AND-07 | P2 | 🔴 Not Started | Tit-for-Tat Fair Relay (T4T) | §10.1 android/ | Implement Tit-for-Tat network fairness algorithm: relay Gun.js graph packets for peers proportional to the relay service received. Run as a background Service using WorkManager. |

9. iOS Implementation (Planned)

No iOS code exists. The features listed are planned items from the spec.

| ID | Pri. | Status | Title | Spec Ref / Files | What's Missing |
| --- | --- | --- | --- | --- | --- |
| IOS-01 | P1 | 🔴 Not Started | Decide iOS Technology Stack | §10 (none) | Choose between: (a) React Native (reuses existing web services directly), (b) WKWebView JS bridge wrapping the web client, or (c) native Swift with custom Gun.js WebSocket client. Decision gates all iOS work. |
| IOS-02 | P1 | 🔴 Not Started | iOS GPS & CoreLocation Bridge | §10.1, §11.3 (none) | Wrap CLLocationManager for GPS reads. Apply blurLocation() Kotlin/Swift port before any transmission. Mirror behaviour of Android AND-02. |
| IOS-03 | P2 | 🔴 Not Started | iOS Push Notifications (APNs) | §10.3 (none) | Integrate Apple Push Notification service. Coordinate with server-side FCM/APNs dispatcher added in AND-05. |

10. UI / UX Components (Web)

| ID | Pri. | Status | Title | Spec Ref / Files | What's Missing |
| --- | --- | --- | --- | --- | --- |
| UI-01 | P0 | 🔴 Not Started | Bulk Send Dashboard | §13.4 web/ui/ui-manager.ts | Build targeting panel: chatroom/location/tag/distance selectors, audience preview count, send button with progress tracker (sent/pending/matched/ignored/expired counters), results view with match list and follow-up actions. |
| UI-02 | P1 | 🔴 Not Started | Answer Choice Chips for Linear Talk Capture | §13.3, §3.6 FR-TK-7 web/ui/ui-manager.ts | When TalkLinearCapture.parseChatLine() detects a question pattern in an incoming message, render answer chips below the message bubble. Record selected answer, advance to next question line. |
| UI-03 | P1 | 🔴 Not Started | Survey Analytics Dashboard | §13.5 web/ui/ui-manager.ts | Build survey results screen: bar/pie charts per question (response-rate, skip-rate), respondent list with follow-up management, anonymity toggle, export capability. Backed by GET /api/surveys/:id/results. |
| UI-04 | P1 | 🔴 Not Started | Channel Badge (Public / Known / Mutual) | §7.10, §13.3 web/ui/ui-manager.ts | Display globe / lock icon next to conversation title/messages to indicate encryption channel once AUTH-04 is implemented. |
| UI-05 | P2 | 🔴 Not Started | Reputation Display in User Profile & Chat | §13.6 ReputationPrivacy web/ui/ui-manager.ts | Show star rating, question count, match count in user profile card. Respect Reputation.isHidden flag. Respect per-user visibility level (REP-04). |
| UI-06 | P2 | 🔴 Not Started | First-Run Onboarding Flow | §12.3 web/app/app.ts (createNewUser partial) | Complete first-run: SEA key generation (AUTH-01), stageName entry, location permission prompt, initial chatroom join, optional profile setup tour. |

11. Infrastructure & CI/CD

| ID | Pri. | Status | Title | Spec Ref / Files | What's Missing |
| --- | --- | --- | --- | --- | --- |
| INF-01 | P0 | 🔴 Not Started | CI Pipeline (GitHub Actions or equivalent) | §3.10 FR-BTD-1–7, §15.1 (no .github/ or CI config exists) | Set up CI: lint + type-check on PR, run Jest unit/integration tests, enforce 90% coverage threshold, build web bundle (webpack.config.prod.js), build Android APK, run Playwright e2e tests, block merge on failure. |
| INF-02 | P0 | 🔴 Not Started | Production Build & Deployment Scripts | §3.10 FR-BTD-2 webpack.config.prod.js exists — no deploy scripts | Create deployment pipeline: webpack production bundle → CDN/static host upload, server dist/ → container image → cloud deploy, Android APK signing → Play Store upload script. |
| INF-03 | P1 | 🟠 Stub / Partial | Horizontal Scaling — Replace In-Memory incomingTalksMap | §2.4 server/index.ts (incomingTalksMap: Map<string,Map>) | The server-side incomingTalksMap is not replicated across server instances. Replace with Redis hash (or Gun adapter backed by persistent DB) before running more than one server process. |
| INF-04 | P1 | 🔴 Not Started | Gun.js Persistent Storage Upgrade | §2.4 server/services/gun-service.ts (radisk: flat file) | radisk stores the Gun graph as a flat JSON file (radata/). For production, replace with a Gun adapter backed by PostgreSQL or MongoDB to provide ACID guarantees, backup support, and horizontal scaling. |
| INF-05 | P2 | 🔴 Not Started | Structured Logging & Monitoring | §3.10 server/index.ts (console.log only) | Replace console.log with a structured logger (e.g. pino). Add request-level correlation IDs, error tracking (Sentry), and uptime monitoring. |
| INF-06 | P2 | 🔴 Not Started | Push Notification Dispatcher (FCM + APNs) | §10.3 server/index.ts | Server must dispatch FCM (Android) and APNs (iOS) push notifications when: talk received, match created, new message in conversation. Required before AND-05 and IOS-03 can be tested end-to-end. |

12. Testing Gaps

| ID | Pri. | Status | Title | Spec Ref / Files | What's Missing |
| --- | --- | --- | --- | --- | --- |
| TEST-01 | P1 | 🟠 Stub / Partial | E2E Tests for Core Talk Flow (TC-TEN-01, TC-SURVEY-01) | §15.3 tests/ (playwright.config.ts exists) | Existing Playwright tests cover basic page load. Add scenarios: full talk send → receive → respond → match → conversation open (TC-TEN-01), and survey submit → results aggregate (TC-SURVEY-01). |
| TEST-02 | P1 | 🔴 Not Started | Age-Gating E2E Test (TC-DATE-01) | §15.3 TC-DATE-01 tests/ | Verify that a user without ageVerified === true cannot view or respond to Talk where isAdult === true. Must test both the reception filter and the UI gate. |
| TEST-03 | P1 | 🔴 Not Started | Auto Linear Capture E2E Test (TC-LIN-01) | §15.3 TC-LIN-01 tests/ | Send a chat message in 'Question? A; B; C.' format, verify answer chips appear, select an answer, verify the talk draft is saved with the correct question/answer structure. |
| TEST-04 | P1 | 🔴 Not Started | Rate Limiting & Blocklist Unit Tests | §3.8 FR-SP-1–5 src/test/unit/ | Unit tests for: RATE_LIMITS enforcement (daily/weekly talk send, per-minute messages), blocklist filtering of recipients, block-count capacity reduction formula. |
| TEST-05 | P2 | 🔴 Not Started | SEA Encryption Unit Tests | §7.5, §7.10 src/test/unit/ | Tests for: private answer encrypt/decrypt round-trip, known-person channel ECDH key derivation, mutual channel message sign/verify, financial data detection patterns. |